Sprint 3 Review

Meme Feed

Meme Teme

2/26/19

Revision 0

- Actions to Stop Doing

  - Stop discussing technical details during Scrum meetings

  - Stop having vague tasks

- Actions to Start Doing

  - Start componentizing things more

  - Start merging after every completed task

  - Finishing tasks and user stories

  - Start thinking about the tasks when creating them and make them really specific

  - Start bringing Post-Its to Sprint Plan meetings

- Actions to Keep Doing

  - Keep doing a good job! (on things like UI)

  - Keep communicating like we are

  - Keep working together

  - Keep bringing snacks to meetings

- Work Completed/Not Completed

  - About 91% tasks completed

  - Not Completed:

    - User Story: (1) As a user, I want to be able to see a Friend Feed which displays memes my friends liked. (14)

      - Task: Pull memes from firebase that the user’s friends have liked and sort them in chronological order. (6) (Zac)

    - User Story: (4) As a User, I want to be able search and look up someone else’s page, to see only their content (16)

      - Task: Implement the firebase functionality of the search typing a name and the results appearing in the search results. (9) (Jon)

- Work Completion Rate

  - Sprint 1: 1 user stories completed, 20 total ideal hours completed across 14 days

    - Stories/day : 0.7

    - Ideal work hours / day: 1.4

  - Sprint 2: 5 user stories completed, 53 total ideal hours completed across 14 days

    - Stories/day : 0.36

    - Ideal work hours / day: 3.79

  - Sprint 3: 5 user stories completed, 65 total ideal hours completed across 14 days

    - Stories/day: 0.36

    - Ideal work hours / day: 4.64

  - All Sprints: 11 user stories completed, 138 total ideal hours completed across 42 days

    - Stories/day : 0.26

    - Ideal work hours / day: 3.29

Final Burnup Chart:

Final Scrum Board: