Sprint 1 Plan

Meme Feed

Meme Teme

2/26/19

Revision 0

Goal:

For this sprint, our goal is to tune out the kinks in our application and get ready for apple store deployment

Task Listing:

(1) As a user, I want to be able to see a Friend Feed which displays memes my friends liked. (6)

- Pull memes from firebase that the user’s friends have liked and sort them in chronological order. (6) (Zac)

(2) As a User, I want to be able search and look up someone else’s page, to see only their content (10)

- Implement the firebase functionality of the search typing a name (or user name)  and the results being calculated. (7) (Jon)

- Rendering results on each letter entered. (3) (Jon)

(3) As a user I want to be able to see where a user found a photo they liked (8)

- When reacting a meme save who posted the meme they reacted to in firebase. (have it be a field called “likedFrom” ) (4) (Siddhi)

- When viewing a meme show either (from reddit) or (P’(P) liked from P’) or (P’(P) liked from reddit) Both should be able to clicked  (4) (Emma)

(4) As a user I want comments to be intuitive and easy to navigate so that way the app is easy to use (8)

Be able to click anywhere on the comment button (be able to click somewhere that isn’t the bottom corner)  (3) (Emma)

Implement lazy load of comments (first load the first 10 comments and then have a load more button that loads ten comments every time until no more comments can be viewed) (5) (Siddhi)

(5) As a user I want the ability to click on a meme in grid view and be shown all the information about the meme in order to react and better interact with it (6)

- When clicking on a meme in ANY grid view show the tile (2) (Zac)

- When clicking on a meme from grid and exiting from the tile save location of scroll so that way the user is in the same position of where they left (using a stack navigator) and passing the values between gridview component and this feed component (4) (Zac)

(6) As a user I want to have a visually pleasing user profile so that way it is easy to use (4)

- Change the location of user settings button for “p” profile (2) (Siddhi	)

- Change the location of follow/unfollow button for “p`” profile (2) (Siddhi)

(7) As a user I want to be able to get to another user’s profile without searching them in order to make the use of the app more intuitive  (2)

- Add username routing to every possible place (2) (Emma)

(8) As a user I want my profile to reflect my likes so that way I can see the memes I have already liked  (1)

- Show memes with list and grid view (be sure that when you click on them they have all the functionality of user story 5)  (1) (Zac)

(9)  As a developer I want to have better use of modularity to reduce technical debt (12)

- Create component ListView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Create component GridView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Create component TileScreenView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Change out all of these components throughout the files so in friendfeed, home feed, userfeed, etc…  (3) (Mia)

(10)  As a user I want to ensure I have a wide variety of current memes in order to have relevant funny content (6)

- Add more categories from the pulling reddit thread, everyone add 10 unique subreddits at a minimum  (2) (Everyone)

Edit script to not pull redundant content (2) (Zac)

- Test the pulling from reddit every 12 hours and see if the app self uploads.  (2) (Mia and Zac)

Team Roles:

Mia: Product Owner, Developer

Emma:  Developer

Siddhi:  Developer

Zach:  Developer

Jon: Scrum Master, Developer

Initial Task Assignment:

Mia:

(9)  As a developer I want to have better use of modularity to reduce technical debt (12)

- Create component ListView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Create component GridView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Create component TileScreenView, with all the previous functionality and the functionally mentioned in this sprint  (3) (Mia)

- Change out all of these components throughout the files so in friendfeed, home feed, userfeed, etc…  (3) (Mia)

Emma:

(3) As a user I want to be able to see where a user found a photo they liked (8)

- When viewing a meme show either (from reddit) or (P’(P) liked from P’) or (P’(P) liked from reddit) Both should be able to clicked  (4) (Emma)

(4) As a user I want comments to be intuitive and easy to navigate so that way the app is easy to use (8)

Be able to click anywhere on the comment button (be able to click somewhere that isn’t the bottom corner)  (3) (Emma)

(7) As a user I want to be able to get to another user’s profile without searching them in order to make the use of the app more intuitive  (2)

Add username routing to every possible place (2) (Emma)

Siddhi:

(3) As a user I want to be able to see where a user found a photo they liked (8)

- When reacting a meme save who posted the meme they reacted to in firebase. (have it be a field called “likedFrom” ) (4) (Siddhi)

(4) As a user I want comments to be intuitive and easy to navigate so that way the app is easy to use (8)

Implement lazy load of comments (first load the first 10 comments and then have a load more button that loads ten comments every time until no more comments can be viewed) (5) (Siddhi)

(6) As a user I want to have a visually pleasing user profile so that way it is easy to use

- Change the location of user settings button for “p” profile (2) (Siddhi	)

- Change the location of follow/unfollow button for “p`” profile (2) (Siddhi)

Zac:

(1) As a user, I want to be able to see a Friend Feed which displays memes my friends liked. (6)

- Pull memes from firebase that the user’s friends have liked and sort them in chronological order. (6) (Zac)

(5) As a user I want the ability to click on a meme in grid view and be shown all the information about the meme in order to react and better interact with it (6)

- When clicking on a meme in ANY grid view show the tile (2) (Zac)

- When clicking on a meme from grid and exiting from the tile save location of scroll so that way the user is in the same position of where they left (using a stack navigator) and passing the values between gridview component and this feed component (4) (Zac)

(8) As a user I want my profile to reflect my likes so that way I can see the memes I have already liked  (1)

- Show memes with list and grid view (be sure that when you click on them they have all the functionality of user story 5)  (1) (Zac)

(10)  As a user I want to ensure I have a wide variety of current memes in order to have relevant funny content (6)

- Add more categories from the pulling reddit thread, everyone add 10 unique subreddits at a minimum  (2) (Everyone)

- Edit script to not pull redundant content (2) (Zac)

- Test the pulling from reddit every 12 hours and see if the app self uploads.  (2) (Mia and Zac)

Jon:

(2) As a User, I want to be able search and look up someone else’s page, to see only their content (10)

- Implement the firebase functionality of the search typing a name (or user name)  and the results being calculated. (7) (Jon)

- Rendering results on each letter entered. (3) (Jon)

Initial Burn Up Chart:

Initial Scrum Board: