**Sprint 1 Review**

**Meme Feed**

**Meme Teme**

**1/29/19**

**Revision 0**

* **Actions to stop doing:** 
  + Getting distracted during meetings
* **Actions to start doing:** 
  + Manage individual time better (3hrs a day)
  + Finishing tasks
  + Taking photos of scrum board
* **Actions to keep doing:** 
  + Working together as a team
  + Debug together
* **Work completed/not completed:** 
  + Not completed
* Allow the user to only have to sign in one time **(3)** *(Siddhi)*
* Ability to log out. **(2)** *(Siddhi)*
* Create an account utilizing, require user to enter (email, full name, user name, passwords) **(9)** *(Jon)*
* Allow the user to have email verification, to secure user profiles. **(5)** *(Jon)*
* Pull memes from firebase every 12 hours and put them onto the general feed tab **(5) *(****Mia)*
* Sort memes in the order that they were posted. **(2)** *(Siddhi)*
* Buttons for full feed & scroll which change the view **(3)** *(Siddhi)*
* Ability to tap on a meme in full feed and have it go to a different page **(3)** *(Emma)*
* Have the ability to scroll through a single feed to see more memes **(5)** *(Emma)*
  + A little over ⅓ completed
* **Work completion rate:** 
  + Sprint 1: 1 user stories completed, 20 total ideal hours completed across 14 days
    - Stories/day : 0.7
    - Ideal work hours / day: 1.4
  + All Sprints: 1 user stories completed, 20 total ideal hours completed across 28 days
    - Stories/day : 0.7
    - Ideal work hours / day: 1.4

**Final Scrum Board:**

