**Release Plan - Term 2**

**Meme Feed**

**Meme Teme**

**4/1/19 - 6/7/19**

**Revision 0**

**High Level Goals:**

During this term we aim to finish our minimum viable product and release it to the Apple Store. Moving forward we intend to continue developing our product’s features, collect user data, and create our ML model. The features we want to add to our application are user icons, user meme upload, a curated feed, direct messaging, and pages for specific subreddits.

**User Stories for Release:**

**Sprint 1 -** 4.2.19

Focus: Finishing up the minimum viable product and submitting to app store

**Sprint 2 -** 4.16.19

Focus: Gathering user data, researching recommendation systems, implement user meme upload, and user icons.

**Sprint 3 -** 4.30.19

Focus: Begin implementing recommendation systems, checking that user content is appropriate, and starting direct messaging.

**Sprint 4 -** 5.14.19

Focus: Testing different recommendation systems, finishing direct messaging.

**Meeting Times:**

Sunday: 5pm

Tuesday: 10:30am

Thursday: 10:30am

**Group Work Times:**

Monday: 3-6pm

Wednesday: 3-6pm

Friday: 3-6pm